TEJOO FASHION WhatsApp AI Dashboard — Project Quotation

| Prepared by | Bhumika Shivhare | Date | April 2026 |
| --- | --- | --- | --- |
| Company | Indas Analytics Pvt. Ltd. | Client | Tejoo Fashions |
| Frontend | Next.js 14 (TypeScript) | Backend | ASP.NET Core (.NET 8) |
| Database | Microsoft SQL Server | Server | Windows Server |
| AI Engine | OpenAI GPT-4o-mini | Real-time | SignalR |

1.  One-Time Development Cost

| # | Module | Description | Hours |
| --- | --- | --- | --- |
| 1 | Project Architecture & Setup | Next.js + C# + MSSQL structure, CI, deployment scripts | 20 |
| 2 | Authentication & Security | JWT login, role-based access, middleware, session management | 25 |
| 3 | WhatsApp Session Management | Interakt + Meta dual-provider, QR connect, webhook ingest | 45 |
| 4 | Conversations & Messaging Engine | Live chat UI, send/receive, message history, pagination | 55 |
| 5 | AI Auto-Reply Integration | GPT-4o-mini routing, prompt management, business hours gate | 40 |
| 6 | Real-Time (SignalR) | Live message push, notifications hub, connection management | 25 |
| 7 | Escalation System | Rules engine, auto-escalate, resolve workflow, SLA timer | 35 |
| 8 | Team & Hierarchy Management | Teams, members, manager trees, org chart view | 30 |
| 9 | User & Role Management | CRUD, role permissions matrix, route guards | 25 |
| 10 | Performance & Reports | Agent KPIs, team reports, 7/30/90-day analytics | 30 |
| 11 | Customer Management | Customer profiles, edit, conversation history | 20 |
| 12 | Audit Logs & Webhook Logs | Full audit trail, raw payload viewer | 20 |
| 13 | Quick Replies Management | Category-grouped templates, CRUD | 15 |
| 14 | Overview Dashboard | KPIs, session activity, live auto-refresh | 20 |
| 15 | Notifications System | In-app bell, read/unread, real-time push | 20 |
| 16 | Tags, Export & Search | Conversation tagging, CSV export, global search | 20 |
| 17 | AI Conversation Summary | GPT-4o-mini summarization, sentiment, key topics | 15 |
| 18 | Testing & QA | Cross-browser, API testing, bug fixes | 50 |
| 19 | Deployment & Server Setup | Windows Server, IIS, SQL Server, SSL, domain config | 25 |
| 20 | Documentation & Handover | Admin guide, API docs, user manual | 15 |
|  |  | TOTAL HOURS | 550 |

Pricing Summary

| Item | Rate | Amount |
| --- | --- | --- |
| Development (550 hrs × ₹1,000/hr) | ₹1,000 / hr | ₹5,50,000 |
| GST @ 18% |  | ₹99,000 |
| GRAND TOTAL (incl. GST) |  | ₹6,49,000 |

Payment Milestones

| Milestone | % | Amount (excl. GST) |
| --- | --- | --- |
| Project kickoff / Agreement signed | 30% | ₹1,65,000 |
| Backend + Core features delivered | 30% | ₹1,65,000 |
| Frontend complete + UAT sign-off | 30% | ₹1,65,000 |
| Final delivery + Deployment | 10% | ₹55,000 |
| Total | 100% | ₹5,50,000 |

2.  Monthly Operational Cost

2a.  Infrastructure

| Component | Provider | Monthly Cost |
| --- | --- | --- |
| Windows VPS / Cloud Server | Azure India / AWS / DigitalOcean | ₹5,000 – ₹8,000 |
| SQL Server Express | Free (bundled with Windows Server) | ₹0 |
| Domain + SSL | Any registrar ¦ Let's Encrypt (free SSL) | ~₹100 |
| Backup Storage | Azure Blob / Local disk | ₹500 – ₹1,000 |

2b.  Third-Party Services  (pass-through — paid by client)

| Component | Provider | Monthly Cost |
| --- | --- | --- |
| WhatsApp Business API | Interakt Basic plan | ₹2,499 |
| WhatsApp Business API | Meta Direct (pay-per-conversation) | ₹500 – ₹3,000 |
| AI — OpenAI GPT-4o-mini | OpenAI (usage-based) | ₹400 – ₹4,000 |
| Email Alerts (optional) | SendGrid free tier / SMTP relay | ₹0 – ₹500 |

2c.  OpenAI Cost Estimator  (GPT-4o-mini)

| Daily Conversations | Est. Monthly AI Cost |
| --- | --- |
| ~50 conversations / day | ₹400 – ₹800 |
| ~200 conversations / day | ₹1,500 – ₹2,500 |
| ~500 conversations / day | ₹3,000 – ₹5,000 |

2d.  Maintenance & Support  (Indas Analytics)

| Plan | Includes | Monthly Retainer |
| --- | --- | --- |
| Basic | Bug fixes, uptime monitoring, minor tweaks (2 hrs/month) | ₹5,000 |
| Standard | Above + priority support, small enhancements (5 hrs/month) | ₹10,000 |
| Premium | Above + dedicated support, SLA guarantee (10 hrs/month) | ₹20,000 |

2e.  Monthly Cost Summary  (Standard maintenance plan)

| Item | Low Estimate | High Estimate |
| --- | --- | --- |
| Windows Server | ₹5,000 | ₹8,000 |
| Domain + SSL | ₹100 | ₹100 |
| Backup Storage | ₹500 | ₹1,000 |
| WhatsApp API (Interakt) | ₹2,499 | ₹2,499 |
| AI — OpenAI | ₹400 | ₹4,000 |
| Maintenance (Standard) | ₹10,000 | ₹10,000 |
| Total Monthly | ₹18,499 | ₹25,599 |
| + GST (18%) | ₹21,829 | ₹30,207 |

3.  Not Included — Future Add-Ons  (quoted separately)

Mobile application (Android / iOS)

CRM integration  (Zoho, Salesforce, HubSpot, etc.)

Multi-language / multilingual AI responses

Advanced BI dashboard / data warehouse integration

Payment gateway integration

Additional WhatsApp numbers or sessions beyond current scope

Note: Server and third-party costs (OpenAI, Interakt, WhatsApp) are pass-through —

Tejoo Fashion pays these directly to the respective vendors.

Only the maintenance retainer is payable to Indas Analytics Private Limited.

All prices are in INR. GST @ 18% applicable on development and maintenance fees.

Indas Analytics Private Limited ¦ Prepared by: Bhumika Shivhare ¦ April 2026